# 13.0 System Development Methodology

## 13.1 Methodology Selection

The V-Model, Waterfall, RAD and Scrum were assessed in relation to the following CWCS profile: 49 functional requirements, 15 non-functional requirements, a fixed deadline of 12 weeks, changing requirements (R1 risk), a third party map, payment and e-mail dependence, and a five-member team. Waterfall and the V-Model were thrown out because they require stable and fully-specified requirements (Sommerville 2016). Agile Scrum was adopted, where end of sprint a shippable increment is created, and which is correlated to failure to detect defect early on, and to increased client satisfaction (Dybå & Dingsøyr 2008).

## 13.2 Scrum Roles

The roles are as per the Scrum Guide (Schwaber & Sutherland 2020): Md Imran Hossain as Scrum Master, Fahad Al Jobayer as Technical Lead, Debisha Thapa & Sharmen Akter Urme as Developers and Fiza Taskeya as Proxy Product Owner, as BINCOL has no representative in the daily life.

## 13.3 Events and Artefacts

These are planning (90mins) sessions, three sprint stand-ups, mid-sprint enrichment and client review and retrospective sessions that take place each two week sprint. Artifacts: Product backlog, Sprint backlog, Burndown chart / increment – tracked as GitHub issues.

## 13.4 Sprint Plan

There are six sprints contained within 12 weeks: 0 inception, 1 authentication and security (FR01-FR08), 2 service configuration (FR09-FR17), 3 booking and scheduling (FR18-FR26), 4 dispatch and mapping (FR27-FR36), 5 billing, notifications, reporting and acceptance testing (FR37-FR49).

## 13.5 Traceability and Risk Control

Each backlog item is related to an FR or NFR, the associated sprint and the test case that proves it, maintaining baseline traceability (Pressman & Maxim 2020). Change requests are only added to future sprints, and include scope creep.